Town of Clymer Board Meeting Minutes

August 11, 2026

The meeting was held in the Clymer Highway Building and was called to order at 7:30 PM by Town Supervisor, Brian Willink.

In Attendance:

Brian Willink, Town Supervisor

Reilly Enlow, Budget Officer/Bookkeeper

Todd Kolstee, Councilmember, Deputy Supervisor

Melissa Murphy, Councilmember

Levi Swanson, Councilmember

Scott Trisket, Highway Superintendent

Wendy Trisket, Town Clerk

Absent:

Carl Neckers, Councilmember

Guests:

Sara Holthouse

Tim Holthouse

Bryan Nickerson

Carrie Nickerson

Brian Willink approved the reading of the July 14, 2026 Board Meeting/Public Hearing Minutes with the following changes to the General Fund Paid Bill amount totaling $25,080.37 and the Water Fund Bills totaling $4,340.79.

Comments from Guests:

Tim Holthouse brought a list of concerns to the Board.  Among his concerns were:

Sidewalks cracking and falling apart, and who is responsible for the repairs?

Clymer Pond, and how can we fix it?

Pallet fence in the neighbor’s yard

Most of his concerns have to do with zoning.  Brian will look into it and call Tim at a later time.

Opening Business:

Levi made the motion to approve the corrected NYSLRS Standard Workday Resolution for Scott, Reilly and Wendy.  Melissa seconded the motion. Carried.

Brian will be meeting with the Ripley, Mina, and French Creek Supervisors to discuss the next moves under the shared service grant worth $67,050.

Joel is reviewing 2 contracts from the county for the County Fly Car lease, potentially bringing $3600 per year for the use of the firehall.

Techworx has asked the Town of Clymer email holders to watch two cybersecurity trainings per month.

The Town of Clymer is still looking for a DCO and a Crossing Guard for the 2026-27 school year. Carrie Nickerson may be interested in the DCO position.

Tank construction for the water project should start mid-September.  Two thirds of the restoration has been completed.  It will most likely be a couple of months before the other third of the residents get their properties restored.  Black top will be the final stage.  Matt Zarbo confirmed he will facilitate a public hearing for the water rate increases at the Highway barn on October 13th at 6:30 PM.

Department Reports:

Jenn Scarem’s summer hours will remain Mondays 1-4 pm. In September, Jenn will go back to Saturday hours.

Reilly handed out budget forms due back to her by September 8.

Scott reported that he and Stephen resurrected a monument in the Clymer Cemetery.  The CHIPS forms have been submitted, so the Town should receive the reimbursement on September 14th. Scott asked the Board if he could start looking into purchasing a new loader.  It’s their main machine and something they rely on almost daily.  Sherman has shown interest in purchasing that loader, or Scott could post it on Auctions International.  Brian asked Scott to get some numbers for a new loader, and they could go from there.

Wendy reported that she ordered 250 garbage stickers because so many residents had lost their original ones.  The hunting season kicked off on August 3rd.  After giving the monthly report, Brian discussed moving some money to NY Class.  The CDBG grant was filed by Andrew Rakicki of Square Engineering and CFA confirmed receiving it.

Kevin is looking into purchasing a new chlorinator for the water department.  There is a slight change in plans in the water project.  They will be hooking up the water for the school before school begins.  This change has been approved by the health department.

It has been determined that the NYSDOT sidewalk project will include a shutdown of Route 474 in Clymer for a couple of weeks in 2027.

Joel Seachrist recommends the Town find someone else to upgrade Clymer’s zoning laws.  They need upgraded, but Joel admits he’s not familiar with all the rules and regulations.

The Harvest Festival is planned for September 12. So far there are 17 vendors and one food truck, which is the one from Clymer School.  The festival location will be right across from Neckers’ Company in the Town parking lot.

Paid Bills:

Todd made the motion to approve the Highway Fund invoices totaling $17,065.87, and Levi seconded the motion.  Carried.

Levi made the motion to approve the Water Fund bills totaling 3,082.18, and Melissa seconded the motion.  Carried.

Levi made the motion to pay the Special Light invoice totaling $851.85, and Todd seconded the motion.  Carried.

Melissa made the motion to approve the General Fund bills totaling $16,820.93, and Todd seconded the motion.  Carried.

Melissa made the motion to approve the Capital Fund bills totaling $182,974.78, and Levi seconded the motion. Carried.

With no other matters to discuss, Levi made the motion to adjourn the meeting, and Todd seconded the motion.  Carried.

Wendy Trisket

Clymer Town Clerk